Introduction and Communication

Read the scenario below and answer the following questions. Project Communication Dilemma: Orion Tech’s Struggle Orion Tech, a mid-sized software company, launched a new project to develop a mobile app for a healthcare client. The app aimed to connect patients with doctors remotely, track appointments, and securely store medical data. At the start, the project team was highly skilled, but communication quickly became a major issue: - Developers were unclear on specific project requirements, leading to repeated rework. - The project manager relied mainly on emails to communicate, which overwhelmed the team and caused important updates to be missed. - Stakeholders complained they were not receiving status reports on progress, costs, and risks. - During meetings, some team members dominated discussions while others stayed silent, leading to selective listening and critical misunderstandings. - Cultural differences between the local team and offshore developers created misinterpretations in tone and urgency. As a result, deadlines slipped, the budget increased, and client satisfaction dropped. Orion’s leadership is now questioning whether the project manager followed effective communication protocols and whether stronger planning tools (such as a communication plan, feedback loops, and performance reporting) should have been in place. Answer the following questions: - Was the project manager at fault for relying mainly on email instead of using multiple communication methods (verbal, written, formal, informal)? Why or why not? - Should Orion Tech have implemented a formal communication plan at the start of the project? What elements should it have included? - How might active listening and effective listening techniques have improved team collaboration? - In what ways could cultural and language differences have been better managed to reduce misunderstandings? - Was it reasonable for stakeholders to expect regular performance reports (status, progress, forecasting)? Why are these critical? - Could stronger leadership during project meetings have prevented selective attention and bias? Provide an example. - If you were the project manager, how would you redesign the communication system (tools, reporting, meetings) to prevent such issues in future projects?

Sinan Ozlu			Professor Sustainability and Business Practices / Fanshawe College            		     3 September 2025